# Project Title:

Compliance and Network Auditor for GDPR, HIPAA & Standards

Course No. : S1-25_ISUSZC425T

Course Title: Project Work

Project Done by:

Student Name: Prince Kumar

BITS ID: 202219US040

Degree Program:  B.Tech. Information Systems

Research Area: Secure Software Engineering

Project Work carried out at:

Unthinkable Solutions, Gurugram, Haryana 122001

BIRLA INSTITUTE OF TECHNOLOGY & SCIENCE, PILANI

## VIDYA VIHAR, PILANI, RAJASTHAN - 333031.

January 2026

Contents

1.	Broad Area of Work	3

2.	Background	3

3.	Objectives	4

4.	Scope of Work	4

5.	Plan of Work	5

6.	Literature References	6

7.	Particulars of the Supervisor and Examiner	6

8.	Remarks of the Supervisor	7

# Broad Area of Work

This project lies within the domain of Secure Software Engineering, focusing on Static Application Security Testing (SAST), Network Security Auditing, and Compliance Automation.It aims to address industry challenges in data privacy, regulatory compliance, and infrastructure security.

Key areas include:

- Backend Systems Engineering: Developing a high-performance compliance scanning engine and RESTful Web API using .NET 8.

- Frontend Development: Building a modern, responsive interface with React and shadcn/ui for a seamless user experience.

- Database Architecture: Designing a scalable schema in SQL Server to manage scan jobs, network results, and compliance violations.

- Cloud & DevOps: Integrating background job processing and CI/CD pipeline readiness for automated audit execution.

- Network Auditing: Incorporating service and port discovery, basic vulnerability checks, and security misconfiguration detection

# Background

In the current digital era, organizations are bound by multiple data protection and cybersecurity regulations such as GDPR, HIPAA, and ISO 27001.
Failure to comply with these standards can lead to severe legal penalties, reputation loss, and operational disruptions.

Manual audits are slow, expensive, and error-prone, especially when development cycles are fast and distributed.
This project — “Compliance Validator with Network Audit for GDPR, HIPAA & Standards” — proposes an automated auditing solution combining static analysis and network inspection to detect privacy, security, and compliance gaps early.

The solution integrates directly into the software lifecycle and network environment, empowering developers and IT teams to build and maintain compliant, secure systems.

.

# Objectives

- Design and develop a static analysis and network audit engine capable of detecting potential compliance violations and security misconfigurations.

- Integrate Privado (open-source) for code-level compliance scanning, extending it with custom GDPR/HIPAA/ISO rules.

- Build a .NET 8 Web API for background job processing and real-time scan orchestration.

- Develop a React-based dashboard for interactive reporting, compliance visualization, and risk summaries.

- Implement SQL Server storage for scan results, violation history, and network findings.

- Enable role-based access for administrators, auditors, and developers, with exportable audit reports and compliance certificates.

# Scope of Work

The scope of this dissertation is to develop a functional prototype of the Compliance Validator web platform with integrated source code and network auditing.

Modules to be implemented:

- Automated static code and schema scanning using Privado to detect PII/PHI flows and compliance violations.

- Issue tracking & remediation workflow (CAPA) with reporting and visualization dashboards.

- Network audit component for discovering exposed services, open ports, and insecure configurations in connected systems.

- Comprehensive reporting module with compliance summaries, exportable reports, and admin dashboard for organization-wide visibility.

Technology Stack: The platform will be built using React.js (frontend), .NET 8 (backend), Privado (scanner), and SQL Server (database).

.

# Plan of Work

| Phases | Start Date-End Date | Work to be done |
| --- | --- | --- |
| Project Outline & Setup | 24th Sep 2025 – 15th Oct 2025 | Define project scope, environment setup, finalize tech stack, and prepare abstract documentation. |
| Core Engine & UI Development | 15th Oct 2025 – 7th Nov 2025 | Develop static analysis, API integration with Privado, network scan module, and core UI for job submission. |
| Feature Enhancement & Testing | 8th Nov 2025 – 2nd Jan 2026 | Conduct unit and integration testing, refine dashboards, enhance CAPA workflows, and optimize performance. |
| Project Report & Submission | 3rd Jan 2026 – 14th Jan 2026 | Prepare documentation, finalize project report, and internal review. |
| Viva & Project Completion | 15th Jan 2026 – 29th Jan 2026 | Conduct viva, project demonstration, and final submission. |

# Literature References

Privado Documentation (2024). Open-source code scanner for privacy and compliance. [https://www.privado.ai]

Microsoft Docs. (2024). ASP.NET 8 Web API Development. [https://learn.microsoft.com/dotnet/]

React Team. (2024). React.js Documentation. [https://react.dev]

ISO 27001 Standard (2023). Information Security Management Guidelines.

OWASP Foundation (2023). Top 10 Security Risks and Compliance Mapping. [https://owasp.org]

# Particulars of the Supervisor and Examiner

|  | Supervisor | Additional Examiner |
| --- | --- | --- |
| Name | Shivakant Sharma | Paridhi Saluja |
| Qualification | MCA in Computer Science | Btech in Computer Science |
| Designation | Associate Manager | Associate - Software Engineering |
| Employing Organization and Location | Unthinkable Solutions, Gurugram, Haryana 122001 | Unthinkable Solutions, Gurugram, Haryana 122001 |
| Phone No.(with STD Code) | +919807661408 | +918868878914 |
| Email Address | shivakant.sharma@unthinkable.co | paridhi.saluja@unthinkable.co |

# Remarks of the Supervisor

After reviewing the project proposal “Compliance Validator with Network Audit for GDPR, HIPAA & Standards,”

I am pleased to approve it. The project is innovative, addressing critical industry needs for automated compliance auditing and network vulnerability assessment using Privado, .NET 8, and React.

It combines code-level privacy scanning with infrastructure checks, ensuring a holistic approach to data protection. The use of modern technologies ensures scalability, performance, and reliability. This project holds strong academic and industrial relevance, and I look forward to its successful completion.

| Signature of Student | Signature of Supervisor | Signature of Additional Examiner |
| --- | --- | --- |
| Name: Prince Kumar | Name: Shivakant Sharma | Name: Paridhi Saluja |